MYTHSENSUS

Claude Code Handoff Document · April 2026

Read this + Master Brief before touching any code. All decisions are final unless marked (OPEN).

# 1. Current State — www.mythsensus.com

Fetched live April 2026. Half-way deployed. Foundation is solid.

| Area | Status | Detail |
| --- | --- | --- |
| Landing page | ✅ Live | Full page, polished, 10-system display |
| Daily God Draw | ✅ Live | Apollo example, Legendary tier, collection UI |
| Daily Star Chart | ✅ Live | 5 tabs: Career/Finance/Love/Health/Growth — planets real |
| 108 Organum | ✅ UI only | Voting animation exists — verify if Claude API wired |
| Frequency Alerts | ✅ Live | Saturn/Apollo/House 8 pattern detection UI |
| Streak system | ✅ Live | Counter + milestone UI |
| Sacred Places | ✅ Live | Lifetime + current period (transit-based) |
| Alias Generator | ✅ Live | "Apollonian Ember" — seeded, shareable |
| My Portal | ✅ Mock | Multi-profile UI done — data is placeholder |
| God Collection | ✅ Live | Pokédex style — 6/999 discovered example |
| Onboarding form | ✅ Live | DOB+gender+time+place+promo |
| Auth modal | ✅ Live | Google/Facebook/LINE + Magic Link |
| Pricing page | ⚠️ Wrong | ฿490 one-time / ฿290/mo — needs update to $49/$9 |
| Payment gateway | 🔴 Missing | Privacy policy says Lemon Squeezy — not wired |
| Report generation | 🔴 Unclear | PDF flow exists — verify live vs mock |
| Thai encoding /onboarding | 🔴 Broken | ไทยพราหมณ์ → mojibake — UTF-8 charset missing |
| 26 systems | 🔴 Missing | Currently 10 systems only |
| Famous Mirror | 🔴 Missing | Not built |
| Element Flow Tab | 🔴 Missing | Not built |
| Blog/Cosmic Library | ⚠️ Empty | Link exists, content missing |

# 2. Tech Stack — Current vs Target

| Layer | Current | Target | Why change |
| --- | --- | --- | --- |
| Hosting | Vercel | Cloudflare Workers | Claude MCP ✓, no cold start, $5/mo vs $20/mo |
| Database | Supabase | Supabase (keep) | Claude MCP ✓, Auth + realtime needed |
| File storage | Vercel/local | Cloudflare R2 | PDF storage, cheap, Claude MCP |
| Payment | Lemon Squeezy | Stripe | Claude MCP ✓, fee 2.9% vs 5%, API best-in-class |
| AI | Claude API (Sonnet) | Claude API (keep) | Already integrated |
| Ephemeris | Unknown | Swiss Ephemeris (open) | Today Sky planetary positions — must be accurate |
| Auth | Supabase Auth | Supabase Auth (keep) | Google/Facebook/LINE already in UI |
| Email | Unknown | Resend | Transaction email for magic link + report delivery |

Stripe setup note

Stripe requires non-Thai entity OR Stripe Atlas ($500 one-time). If entity is an issue → use Paddle instead (no Claude MCP but API is clean enough for Claude Code to integrate).

Privacy policy currently says Lemon Squeezy — update after migration.

Cloudflare MCP connection

Claude Code connects via: https://bindings.mcp.cloudflare.com/mcp

Enables: deploy Workers, query D1, manage R2, update DNS — all from Claude Code without leaving context.

# 3. Priority Build List — Ordered

Do in this order. Do not skip. Each sprint unlocks the next.

## SPRINT 1 — Fix & Wire (Day 1-3)

| # | Task | File/Location | Done when |
| --- | --- | --- | --- |
| 1 | Fix Thai encoding /onboarding | onboarding/index.html — add <meta charset="UTF-8"> in <head> | ไทยพราหมณ์ renders correctly |
| 2 | Wire Stripe payment | api/checkout.js — Stripe checkout session → webhook → unlock | ฿490/฿290 buttons actually charge |
| 3 | Update pricing copy | index.html pricing section | Shows $49 / $9/mo in USD |
| 4 | Verify report PDF generation | api/generate.js — confirm Claude API call + Puppeteer live | Real PDF downloads after onboarding |
| 5 | Connect real auth to Portal | portal — swap mock profiles for Supabase real user data | Login shows real user's profiles |

## SPRINT 2 — Core Upgrades (Day 4-10)

| # | Task | Detail | Reference |
| --- | --- | --- | --- |
| 6 | Upgrade 10 → 26 systems | Integrate cosmic-engine.js (26 systems built) into report generation | Master Brief §2.3 |
| 7 | Update consensus display | Replace single score with 🌟X/26 〰Y/26 ⚠Z/26 visual profile | Master Brief §2.4 |
| 8 | Tradition Affinity section | Group 26 systems into 6 tradition groups, show which 'prefers' user most | Master Brief §2.4 |
| 9 | Update report to ~31 pages | Deep reading 10 systems + score bars 26 systems + all fixed sections | Master Brief §3 |
| 10 | Wire 108 Organum to Claude API | POST question → Claude API with 108-god prompt → return consensus | Master Brief §4.2 |
| 11 | God Blessing 3 versions | Derive good/neutral/warning from Biorhythm(23d) + NSK month star | Master Brief §4.1 |
| 12 | Upgrade subscription tiers | $49 one-time Premium + $9/mo Sub + Add-on individual purchase | Master Brief §3 |

## SPRINT 3 — New Features (Day 11-21)

| # | Task | Detail | Reference |
| --- | --- | --- | --- |
| 13 | Famous Mirror | 4-6 famous people cluster match — show matching dimensions per system | Master Brief §4.4 |
| 14 | Element Flow Tab | Country × Domain × DM Wuxing interactive — country/domain JSON | Master Brief §4.5 |
| 15 | Compatibility flow | Two DOB input → A×E analysis 26 systems → report | Master Brief §3 |
| 16 | Career Tab | O*NET 23 job families × element mapping → career alignment score | Master Brief §8 (OPEN) |
| 17 | Yearly report update | Regenerate report when Luck Pillar changes — trigger annually | Master Brief §3 Sub |
| 18 | Cloudflare migration | Move from Vercel → Cloudflare Workers + R2 for PDF storage | §2 Tech Stack |

# 4. Member Login + Portal — Full Spec

## 4.1 Auth Flow

| Step | Action | Tech | Notes |
| --- | --- | --- | --- |
| 1 | User clicks Sign In | Supabase Auth modal | Already in UI — just needs wiring |
| 2 | Choose provider | Google / Facebook / LINE / Magic Link | UI exists — wire OAuth callbacks |
| 3 | First time → onboarding | Redirect to /onboarding after first login | Create user_profiles row in Supabase |
| 4 | Returning user → Portal | Load /portal with user data from Supabase | Query profiles + reports + gods |
| 5 | Magic Link | Send via Resend → user clicks → auto-login | Resend API: transactional email |

## 4.2 Supabase Schema

Table: users (Supabase Auth built-in)

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid | Supabase auto |
| email | text | from OAuth |
| created_at | timestamptz |  |

Table: user_profiles

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| user_id | uuid FK → users | one user, multiple profiles |
| display_name | text | optional |
| dob | date |  |
| birth_time | time | nullable |
| birth_place | text |  |
| gender | text | M/F/X |
| cosmic_score | integer | 1-1000 |
| soul_freq | integer | SF component |
| life_terrain | integer | LT component |
| path_resonance | integer | PR component |
| tier | text | Celestial/Radiant/etc. |
| dm_element | text | Fire/Water/etc. |
| nsk_star | integer | 1-9 |
| life_path | integer | LP 1-33 |
| systems_json | jsonb | full 26-system scores |
| created_at | timestamptz |  |
| updated_at | timestamptz |  |

Table: reports

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| profile_id | uuid FK → user_profiles |  |
| report_uuid | text | public shareable token — not auth-linked |
| report_type | text | premium / compatibility / addon_xxx |
| pdf_url | text | R2 storage URL |
| generated_at | timestamptz |  |
| expires_at | timestamptz | nullable — null = permanent |

Table: god_draws

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| user_id | uuid FK → users |  |
| god_id | text | grk_001 etc. |
| god_name | text | denormalized for speed |
| tier | text | Common/Rare/etc. |
| draw_date | date | one per day free tier |
| draw_overflow_flag | boolean | true = ??? event triggered — NEVER label as special |

Table: subscriptions

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| user_id | uuid FK → users |  |
| stripe_customer_id | text |  |
| stripe_subscription_id | text |  |
| tier | text | free / premium / sub / addon_xxx |
| status | text | active / cancelled / past_due |
| current_period_end | timestamptz |  |

## 4.3 Portal Pages & Routes

| Route | Page | Auth required | Content |
| --- | --- | --- | --- |
| / | Landing | No | Public — current landing page |
| /onboarding | Birth data form | No (buy first) | DOB + payment → generate report |
| /portal | Dashboard | Yes | Score overview + daily features |
| /portal/report/:uuid | Report view | Report UUID | PDF viewer or HTML report |
| /portal/gods | God Collection | Yes | Pokédex — all draws |
| /portal/sky | Today Sky | Yes | 5-tab daily transit |
| /portal/organum | 108 Organum | Yes | Ask question → consensus |
| /portal/profiles | Manage profiles | Yes | Add/switch/delete birth charts |
| /portal/billing | Subscription | Yes | Upgrade/cancel/add-ons |
| /api/generate | Report generation | Internal | POST birth data → PDF |
| /api/checkout | Payment | Internal | POST → Stripe checkout session |
| /api/webhook/stripe | Stripe webhook | Stripe sig | Unlock tier on payment |
| /api/gods/draw | Daily draw | Yes | POST → god_draws insert |
| /api/organum | 108 Organum | Yes | POST question → Claude API |
| /api/sky | Today Sky | Yes | GET → Swiss Ephemeris calc |

## 4.4 Portal UI — Component Spec

Portal already has mock UI. Connect to real data in this order:

| Component | Data source | Real vs Mock | Notes |
| --- | --- | --- | --- |
| Profile switcher (top) | user_profiles table | 🔴 Mock | Load all profiles for user_id |
| Cosmic Score card | user_profiles.cosmic_score | 🔴 Mock | + tier badge color |
| Today's Theme | Claude API daily call | ⚠️ Partial | Based on NSK month + transit |
| Daily Star Chart tabs | Swiss Ephemeris + natal | ⚠️ Partial | Verify live calculation |
| Streak counter | god_draws count streak | 🔴 Mock | Count consecutive days |
| 108 Organum | Claude API | ⚠️ Partial | Verify API call wired |
| Frequency Alerts | god_draws + sky patterns | 🔴 Mock | Aggregate last 14 days |
| God Collection | god_draws table | 🔴 Mock | Join gods.json metadata |
| Sacred Places | user_profiles + transit | ⚠️ Partial | Lifetime from chart, current from transit |
| Monthly Cosmic Brief | Claude API monthly | 🔴 Mock | Generate monthly, cache |
| Member Stats | god_draws + subscriptions | 🔴 Mock | Count queries |
| Billing / Upgrade | Stripe customer portal | 🔴 Missing | stripe.billingPortal.create |

# 5. API Spec — Key Endpoints

## POST /api/generate — Report Generation

| Field | Value |
| --- | --- |
| Input body | { dob, birth_time, birth_place, gender, name, promo_code, profile_id? } |
| Auth | Stripe payment verified OR valid promo_code in subscriptions table |
| Process | 1. Calculate 26 systems via cosmic-engine.js 2. Claude API for narrative (~10 calls parallel) 3. Render HTML → Puppeteer PDF 4. Upload to R2 → insert reports row → return uuid |
| Output | { report_uuid, pdf_url, cosmic_score, tier } |
| Timeout risk | 47-page PDF = ~45-90s — use background job + polling, not sync response |
| COGS | ~$0.09 per report (Claude API + PDF render) |

## POST /api/organum — 108 Gods Consensus

| Field | Value |
| --- | --- |
| Input | { question, user_id, profile_id } |
| Auth | Supabase JWT — free: check daily count ≤5, sub: unlimited |
| Claude prompt | System: 'You are 108 divine beings from all mythologies voting on a question. Show spread: how many agree, how many warn, how many are silent. Pick one god as spokesperson. Reflect actual mythological character.' User: question |
| Output | { spokesperson_god, agree_count, warn_count, silent_count, message } |
| Rate limit | Free: 5/day tracked in Supabase, Sub: unlimited |

## POST /api/checkout — Stripe Payment

| Field | Value |
| --- | --- |
| Input | { product_type, profile_id, user_id? } |
| Products | premium_report: $49 ¦ subscription: $9/mo ¦ addon_divine_mirror: $9 ¦ addon_compatibility: $12 ¦ ... |
| Process | stripe.checkout.sessions.create → return session.url → redirect user |
| Webhook /api/webhook/stripe | On checkout.session.completed → insert/update subscriptions table → set tier |
| Security | Verify stripe-signature header — reject if invalid |

## GET /api/sky — Today Sky (Swiss Ephemeris)

| Field | Value |
| --- | --- |
| Input | { profile_id } — natal chart from profile |
| Process | Swiss Ephemeris: current planet positions → calculate houses vs natal → generate tab data |
| Output | { career: [...planets], finance: [...], love: [...], health: [...], growth: [...] } |
| Cache | Cache per calendar day — don't recalculate per request |
| Philosophy | Return only: planet name, sign, degree, house, direct/retro, movement description. NO good/bad judgment in API response. |

# 6. QA Rules — Must Never Violate

Claude Code must check these before every commit.

| Rule | What it means | Violation example |
| --- | --- | --- |
| QA-1 | NEVER hardcode astrological values — all must come from calculation functions | if (name === 'Pattrick') score = 790 |
| QA-2 | ??? event: NEVER mention in any UI/docs/logs — log as draw_overflow_flag:true only | console.log('transcendent event triggered') |
| QA-3 | Today Sky: NEVER say good/bad — only planet + position + movement | 'Venus in 2nd house — good day for money' |
| QA-4 | Famous Mirror: positive historical figures ONLY | Including criminals or dictators |
| QA-5 | Gacha seed = birth timestamp — must be deterministic every time | Using Math.random() without seed |
| QA-6 | Thai encoding: ALL pages must have <meta charset="UTF-8"> | ไทยพราหมณ์ rendering as mojibake |
| QA-7 | Stripe webhook: ALWAYS verify stripe-signature before processing | Processing webhook without signature check |
| QA-8 | COGS must stay under $0.15/report — monitor monthly | Sending full 26-system context in every Claude call |

# 7. Environment Variables Required

| Variable | Service | Required for |
| --- | --- | --- |
| ANTHROPIC_API_KEY | Anthropic | Report generation, 108 Organum |
| SUPABASE_URL | Supabase | All DB operations |
| SUPABASE_SERVICE_ROLE_KEY | Supabase | Server-side DB writes |
| SUPABASE_ANON_KEY | Supabase | Client-side auth |
| STRIPE_SECRET_KEY | Stripe | Checkout, webhooks |
| STRIPE_PUBLISHABLE_KEY | Stripe | Frontend Stripe.js |
| STRIPE_WEBHOOK_SECRET | Stripe | Webhook signature verification |
| STRIPE_PRICE_PREMIUM | Stripe | $49 premium price ID |
| STRIPE_PRICE_SUB | Stripe | $9/mo subscription price ID |
| CLOUDFLARE_ACCOUNT_ID | Cloudflare | Workers + R2 |
| CLOUDFLARE_R2_BUCKET | Cloudflare R2 | PDF storage |
| RESEND_API_KEY | Resend | Magic link email |
| SWISS_EPHEMERIS_PATH | Local | Ephemeris data files |
| NEXT_PUBLIC_SITE_URL | Self | OAuth redirect URLs |

# 8. Expected File Structure

/mythsensus

├── /api

│   ├── generate.js          ← Report PDF generation

│   ├── checkout.js          ← Stripe checkout

│   ├── webhook/stripe.js    ← Stripe webhook handler

│   ├── gods/draw.js         ← Daily god draw

│   ├── organum.js           ← 108 Organum Claude call

│   └── sky.js               ← Swiss Ephemeris transit

├── /lib

│   ├── cosmic-engine.js     ← 26-system pure functions (BUILT)

│   ├── supabase.js          ← Supabase client

│   ├── stripe.js            ← Stripe client

│   └── ephemeris.js         ← Swiss Ephemeris wrapper

├── /data

│   ├── gods.json            ← 999 gods (needs generating)

│   ├── countries.json       ← 200 countries → element

│   └── domains.json         ← 50 domains → element

├── /pages (or /app for Next.js)

│   ├── index.html           ← Landing (EXISTS)

│   ├── onboarding/          ← Birth form (EXISTS — fix encoding)

│   ├── portal/              ← Member area (EXISTS — wire to Supabase)

│   └── report/[uuid].html   ← Report viewer

├── vercel.json / wrangler.toml

└── package.json

# 9. Data Files to Generate

These 3 files need to be created before Sprint 3 features work:

| File | Size | How to generate | Priority |
| --- | --- | --- | --- |
| gods.json | 999 entries | Claude: generate 999 god entries per schema in Master Brief §4.1. Batch 50 gods per call, 20 calls. Validate tier distribution: Common 40%/Uncommon 27%/Rare 18%/Epic 10%/Legendary 4%/Mythic 0.9% | Sprint 1 |
| countries.json | ~200 entries | Map each country to Wood/Fire/Earth/Metal/Water based on cultural/geographic element association. Already partially designed. | Sprint 3 |
| domains.json | ~50 entries | Map job domains to elements: Wood=education/environment, Fire=sales/marketing, Earth=construction/ops, Metal=finance/law/tech, Water=research/consulting | Sprint 3 |

# 10. Open Questions (OPEN) — Decide before building

| # | Question | Options | Recommendation |
| --- | --- | --- | --- |
| 1 | Stripe vs Paddle? | Stripe (MCP, 2.9%) needs foreign entity ¦ Paddle (5%) works from Thailand | Stripe if entity sorted, else Paddle |
| 2 | Cloudflare Workers vs Vercel? | CF = no cold start, MCP native ¦ Vercel = already deployed | Migrate to CF after Sprint 1 stable |
| 3 | Famous Mirror: positive only? | Filter 100% positive ¦ OR show all with disclaimer | Positive only — PR risk too high |
| 4 | Element Flow free limit? | 3 countries free ¦ 5 free ¦ unlimited for sub | 3 free → upsell sub |
| 5 | 108 Organum free daily limit? | 3/day ¦ 5/day ¦ unlimited free | 5/day based on original spec |
| 6 | Report language? | EN only ¦ EN+TH ¦ multi-language | EN+TH first — core market is Thailand |
| 7 | PDF vs HTML report? | PDF download (current) ¦ Web view with UUID link ¦ Both | Both — UUID link for sharing, PDF for saving |

READ THIS WITH MASTER BRIEF (Mythsensus_Master_Brief.docx) — together they form complete spec.

Mythsensus Claude Code Handoff · April 2026 · Do not share externally